|  |  |  |
| --- | --- | --- |
| Project | Issue/Challenge | Learning/Recommendation |
| Prior Carrier Project using Prefill Data | 1. Enterprise service data (not in-house) 2. Large volume of raw information 3. Collaboration with multiple teams (style, timelines, communication) 4. Field design (comprehensive, straightforward, flexible, logic transferable) 5. Data quality validation (efficiency) 6. Quick and dirty (preliminary analysis) 7. Modeling:   Implementation scenarios  Iteration / computation heavy (100+variables & Compounding & Interactions)   1. “Toy” model 2. Organization 3. Documentation | 1. Better communication and maybe a consultancy committee is needed 2. Working in parallel 3. Balance in accuracy and efficiency |